# COMP1230 – Group Project Status Report

|  |  |
| --- | --- |
| Project Name | Time management |
| Reporting Period | October 21 – 28, 2016 |
| Report Completed By | Max Bondarenko |
| DaTe Submited | October 28, 2016 |

## Member Information

|  |  |  |  |
| --- | --- | --- | --- |
| Student ID | First name | Last name | Role |
| 100420936 | Maxim | Bondarenko | Project Manager and Design Lead |
| 101043865 | Malik | Iavari | Technical Lead |

## Summary

We worked on and completed page mock-ups. The challenge we faced was the fact that we could no longer subscribe to Moqups service and had to use a free account which has a limited number of total peaceable objects available (i.e. different shapes, text, etc.). As a result our mock-ups ended up being somewhat simplistic and looking more like wireframe that a complete page.

We have also worked on pseudo-code for various pages and actions as well and database design. As a result - we were able to complete design and create a functional database ahead of schedule.

Activities & Outputs

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Task | Assignee | Status | Revised Date |
| 1 | Group Project Proposal | Maxim & Malik | C | 19/10/2016 |
| 2 | Prepare Timeline | Maxim & Malik | C | 28/10/2016 |
| 3 | Prepare Web Application mock-ups | Maxim | C | 4/11/2016 |
| 4 | Translate mockups into HTML and CSS | Maxim | INC | 11/11/2016 |
| 5 | Database design (schema) | Malik | C | 11/11/2016 |
| 6 |  |  |  |  |
| 7 |  |  |  |  |
|  |  |  |  |  |