# COMP1230 – Group Project Status Report

|  |  |
| --- | --- |
| Project Name | Time management |
| Reporting Period | November18-25, 2016 |
| Report Completed By | Max Bondarenko |
| DaTe Submited | November 25, 2016 |

## Member Information

|  |  |  |  |
| --- | --- | --- | --- |
| Student ID | First name | Last name | Role |
| 100420936 | Maxim | Bondarenko | Project Manager and Design Lead |
| 101043865 | Malik | Iavari | Technical Lead |

## Summary

We on writing classes to handle data and translated mock-ups into CSS/html. While translating from mockups we realized that original design requires too much time and heavy investment into Javascript. As a result and dur to limitations with other project we had to simplify design while preserving functionality.

Activities & Outputs

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Task | Assignee | Status | Revised Date |
| 1 | Group Project Proposal | Maxim & Malik | C | 19/10/2016 |
| 2 | Prepare Timeline | Maxim & Malik | C | 28/10/2016 |
| 3 | Prepare Web Application mock-ups | Maxim | C | 4/11/2016 |
| 4 | Translate mockups into HTML and CSS | Maxim | C | 11/11/2016 |
| 5 | Database design (schema) | Malik | C | 11/11/2016 |
| 6 | Classes design | Malik | C | 18/11/2016 |
| 7 | Functionality coding | Maxim & Malik | INC | 1/12/2016 |
|  |  |  |  |  |