# Timeline

Topic: Time tracking web app Team ID: **f6team13**

Project URL (GBLearn): <http://f6team13.gblearn.com/>

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Tasks | Start Date D/M/Y | End Date D/M/Y | Completed D/M/Y | Status | Estimate Time | Total Hours  Spent |
| Group Project Proposal | 13/20/2016 | 20/10/2016 | 19/10/2016 | C | 1.5H | 1H |
| Week 1 Status report | 13/20/2016 | 21/10/2016 |  | M | 0.5H |  |
| Prepare Timeline | 21/10/2016 | 28/10/2016 | 28/10/2016 | C | 2H | 1.5H |
| Week 2 Status report | 27/20/2016 | 28/10/2016 | 28/10/2016 | C | 0.5H | 0.5H |
| Prepare Web Application mock-ups | 29/10/2016 | 4/11/2016 |  | INC | 3H |  |
| Week 3 Status report | 3/11/2016 | 4/11/2016 |  | INC | 0.5H |  |
| Translate mockups into HTML and CSS | 5/11/2016 | 11/11/2016 |  | INC | 4H |  |
| Database design (schema) | 5/11/2016 | 11/11/2016 |  | INC | 4H |  |
| Week 4 Status report | 10/11/2016 | 11/11/2016 |  | INC | 0.5H |  |
| Coding user authorization/authentication component | 12/11/2016 | 18/11/2016 |  | INC | 3H |  |
| Coding database controller | 12/11/2016 | 18/11/2016 |  | INC | 3H |  |
| Week 5 Status report | 17/11/2016 | 18/11/2016 |  | INC | 0.5H |  |
| Coding front-end controller | 19/11/2016 | 25/11/2016 |  | INC | 3H |  |
| Integrating controllers into front end | 19/11/2016 | 25/11/2016 |  | INC | 5H |  |
| Week 6 Status report | 24/11/2016 | 25/11/2016 |  | INC | 0.5H |  |
| Debugging and testing | 26/11/2016 | 2/12/2016 |  | INC | 6H |  |
| Presentation preparation | 26/11/2016 | 2/12/2016 |  | INC | 3H |  |
| Week 6 Status report | 1/12/2016 | 2/12/2016 |  | INC | 0.5H |  |
|  |  |  |  |  |  |  |

C task is completed

INC task is incomplete

M task is missed/never complete